Tableau → Streamlit-in-Snowflake Accelerator MVP Scope: Data-Model Coverage Gap Prepared by: Sharath Kumar · Date: 21 Jul 2026 · Estimate basis: this project's own delivery pace

| 4 Constructs not fully built | 5–7 days Total MVP estimate | 3 Constructs already built | 1 Est. bug-fix buffer (days) |
| --- | --- | --- | --- |

# Scope of this document

This covers ONE slice of the overall accelerator MVP: data-model source coverage — how the accelerator handles the different ways Tableau workbooks store and connect to data (extracts, live connections, flat files, relationships, joins, unions, custom SQL). It does not cover chart-type coverage, calc translation, layout fidelity, or the Cortex AI layer, which are tracked separately.

# Current coverage

| Construct | Status | Notes |
| --- | --- | --- |
| Extracts (.hyper) | Built | Decodes locally; no in-Snowflake decoder — one-time laptop pre-load required. |
| Flat files (CSV / Excel) | Built | Works fully in-Snowflake; no laptop step needed. |
| Relationships (multi-table, star schema) | Built | Auto-flattens via LEFT JOIN at onboard time. |
| Live connections | Not built | Falls back to a pre-loaded stand-in table; never queries the live source. |
| Joins (non-star / live-connection) | Partial | Only star-schema relationship joins materialize; everything else is flagged, not generated. |
| Unions | Not built | No code path reads Tableau's union relation type at all. |
| Custom SQL datasources | Detected only | Surfaces as a reported finding; the SQL itself never executes or materializes a table. |

# MVP additions needed

Closing the gap above requires four build items plus the audit/test coverage every feature in this project ships with as standard practice.

| # | Item | Priority | Est. | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Custom SQL datasource execution | P0 | 1 day | Executes the workbook's own custom SQL and materializes it as a real table (today: reported, not run). |
| 2 | Live connection support | P0 | 0.5–1 day | Points a live-connected datasource straight at the real Snowflake table/view — no data movement needed. |
| 3 | Union support | P0 | 1 day | Detects Tableau's union relation type, generates UNION ALL across branches. |
| 4 | Non-star join → Snowflake views | P1 | 1–1.5 days | Generates real views for join graphs that aren't a clean star schema (today: largest table + warning). |
| 5 | Audit + regression coverage | P2 | included above | Each item ships with its own audit metric + corpus test, per standing project practice — not additional time. |
|  | Live-deploy bugfix buffer | — | 1–1.5 days | This project consistently surfaces 3–6 real Snowflake dialect/privilege bugs on first live test of any new feature. |
|  | TOTAL |  | 5–7 days | Solo developer + AI-assisted pace, consistent with this project's delivery history. |

# Assumptions & caveats

- Estimate reflects this project's own historical pace — most named features have shipped same-day or next-day, including their corpus sweep and regression gate.

- This is build time only. It excludes time waiting on Snowflake account/SSO access for live testing.

- Two items most likely to run long: custom SQL parameter substitution edge cases, and non-star join edge cases — both areas where this project's “never guess” discipline tends to surface more real cases than expected.

- No new blockers assumed. A genuinely novel Tableau construct discovered mid-build would extend the estimate, consistent with this project's history.

# Recommendation

Start with Items 1–3 (Custom SQL, Live connections, Unions) — all P0, all needed to demo the data-model scenarios already identified for the client walkthrough. Item 4 (non-star joins) can follow once the semantic-layer generator is extended, and is lower risk to defer past the initial MVP demo.